## Slide 1
Planned
452
points
Delivered
4xx
points
5% productivity increase compared to previous sprint
The Stats
Translating into 410 hours of estimated work
Logged
550
hours
The real effort put in by the team (as logged in Jira)
Sprint 1 Overview
Chart: 
| 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
Natural | 126 | 115.5 | 105 | 94.5 | 84 | 73.5 | 63 | 52.5 | 42 | 31.5 | 21 | 10.5 | 0
Real | 126 | 126 | 126 | 126 | 121 | 108 | 95 | 95 | 90 | 80 | 65 | 55 | 46
The Burndown
The Point Breakdown
Chart: 
| Not Started | In Progress | Complete
Sales | 6 | 30 | 80
Live Bugs Addressed
5
issues
Sprint Bugs
12
issues
6% increase in bugs compared to previous sprint
The Distractions
Approx. 10 hours effort
Blockers
“Many tasks were underestimated”
Main Bug Theme:
Internet too temperamental
retrospective quotes
“Testing environments not ready”
“Resources not protected”
Objectives Achieved
Configure basic data: Factory, Zone, Agent, Customer, Zone Price, Agent Price
Create Cost, Price List Factory, Price List Zone
Create Project
Create Product with basic price
Fixed bugs related to UI, business logic
Objectives Not Achieved
Create Product with manual price
UI for Order – Factory View
Chart: 
| 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9
Real | 80 | 90 | 120 | 115 | 70 | 80 | 92 | 95 | 110 | 104
Velocity per Sprint
Releases
01.03.2013
Features
Awesome feature #1
Incredible Widget #2
“Better than Google” Search
“Download the internet” Page
Fixes
Bug #123
Bug #456
Bug #789
Release
Notes
http://release.notes