## Slide 1
Planned
138
points
Delivered
135
points
5% productivity increase compared to previous sprint
The Stats
Translating into 410 hours of estimated work
Logged
xxx
hours
The real effort put in by the team (as logged in Jira)
Sprint 2 Overview
Chart: 
| 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Natural | 138 | 124 | 110 | 96 | 82 | 68 | 54 | 40 | 26 | 12 | 0
Real | 138 | 120 | 110 | 100 | 90 | 60 | 55 | 30 | 25 | 10 | 3
The Burndown
The Point Breakdown
Chart: 
| Not Started | In Progress | Complete
Sales | 0 | 10 | 90
Live Bugs Addressed
5
issues
Sprint Bugs
12
issues
6% increase in bugs compared to previous sprint
The Distractions
Approx. 10 hours effort
Blockers
“Many tasks were underestimated”
Main Bug Theme:
Internet too temperamental
retrospective quotes
“Testing environments not ready”
“Resources not protected”
Objectives Achieved
Contract function
Fixed bug related to Exchange Rate
Order - Line view and Summary View
Fixed bugs related to UI, business logic
Create Product with Manual Price, Custom Price
Objectives Not Achieved
Order – View order detail
Product List- Prices` View
Chart: 
| 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9
Real | 80 | 90 | 120 | 115 | 70 | 80 | 92 | 95 | 110 | 104
Velocity per Sprint
Releases
01.03.2013
Features
Awesome feature #1
Incredible Widget #2
“Better than Google” Search
“Download the internet” Page
Fixes
Bug #123
Bug #456
Bug #789
Release
Notes
http://release.notes